| Program/Project Title: Program/Project Period: Start Date: April 3, 2009 End Date: 06/01/2009 extended to 7/17/2009 TI NSpire Experimental Design |
| --- |
| Team Members: Terrie Poehl, Claudia Gutierrez, John Hansen, Julie Webb |
| Interim Review Dates: 4/29, 5/12, 5/27, 6/18 |
| Program/Project Milestones: | Program/Project Deliverables: Teacher doc, Instructor Notes doc, Student doc, .tns file(s) |
| Activities | Required Actions/Resources | Timeline | Person Responsible | Status/Comments |
| Virtual Meeting date, 4/29, 3 p.m. | Setup conference room | 4/29/2009 | All | Claudia to setup; attempt was not successful |
| Teacher doc - Activity Overview: Title Here and There, Teacher Preparation and Notes, Materials, | Create draft | 4/22/2009; changed to June 26; final version due July 17 | John | Includes lesson objectives and standards; Haven’t heard from John; reassigned to Joules on 6/18/2009 |
| Teacher doc - Suggested Related Activities (optional), Part 1 – may be Problem 1 of the tns file – dependent on design of student activity, et. al | Create draft | 7/03/2009; final version due 7/17/2009 | Claudia |  |
| Instructor notes | Create draft | 4/27/2009; Draft completed 6/18/2009; final version due 7/17/2009 | Joules |  |
| Student doc | Create draft | 7/03/2009; final version due 7/17/2009 | John/Claudia | Joules to work with Claudia; haven’t heard from John as of 6/18/2009 |
| .tns files | Create draft | Ongoing; final due 7/17/2009 | Claudia/Terri (Mentor) | Terri will support Claudia in .tns development |
| Virtual Meeting date, 5/12, 4 p.m. | Setup Conference room | 5/12/2009 | All | Claudia to setup; did not take place |
| Virtual Meeting date, 5/27, 3 p.m. | Setup Conference room | 5/27/2009 | All | Claudia to setup; did not take place |
| Virtual Meeting date, 7/17, 1:30 p.m. | Setup Conference room | 7/17/2009 | All | Eli/David to setup |